# BE Planning Document

Milestone 1 Scope:

Revise steps to create MongoDB database and considering options to maintain it

Decide on core stored data (such as applicant information, ...etc.) and DTOs and where, when and how they will be used (layers, module types, ...etc.)

C4 System Context level diagram

Elements:

- Users: Company, Administrator (internal) and Job Searcher (external, through JA to backend API requests).

- Systems: Job Manager front-end, back-end and database (internal), DEVision’s Job Application System, Stripe and Google Auth APIs (external)

- Show only subsystem and external APIs here.

C4 Back-end container level diagram

Elements:

- DEVision Job Manager Subsystem and Back-end Software System

- Stripe and Google Auth Service Software Systems is outside of JM subsystem.

- Security, Filter, and Database containers belong to JM subsystem but outside of Backend.

- Backend includes Payment, Company, JobPost, and Auth containers inside Backend.

- Internal components of containers are not shown here.

C4 Back-end component diagram

- Filter container acts as requests endpoints that depend on the controller.

- Each component module inside the Backend software system box

- Each component has a controller, Service and Service external and internal interfaces, DTO, Repository, Object Mapper, and model.

- The repository depends on a common database.

- Service interfaces depend on Service implementation

- Controller depends on Service interfaces.

- Service implementation uses DTO and Repository

- Object Mapper uses DTO and Model

- Other components or external APIs use the Service external interface if needed.

Milestone 1 acceptance checklist:

- 3 Levels of C4: System, Container, and Component.

- Separation between front-end and back-end.

- System context diagram showing the interactions between the front-end, back-end, and database, external services, and the users.

- Container diagram showing how the components and external services are connected to each other and to front-end endpoints.

- Back-end components showing the internals of a modular monolith architecture with separate external and internal interfaces and DTOs.

- Every arrow has a short verb/endpoint label

- Every box has a short description inside.

- Front end only shows endpoints, not internal when necessary.